obrasdeteatro.com

PLAN DE EJECUCIÓN TÉCNICA — FASE 0

Preparación de infraestructura

v1.0  ·  Junio 2026

Documento CTO / Tech Lead — uso interno

Prerrequisitos antes de empezar

⚠ Leer completo antes de ejecutar cualquier paso. El orden importa.

| Herramienta | Versión mínima | Verificar con | Instalar en |
| --- | --- | --- | --- |
| Node.js | 20 LTS | node --version | nodejs.org |
| npm | 10+ | npm --version | incluido con Node |
| Git | 2.40+ | git --version | git-scm.com |
| Supabase CLI | 1.200+ | supabase --version | npm i -g supabase |
| Vercel CLI | 34+ | vercel --version | npm i -g vercel |
| Stripe CLI | 1.21+ | stripe --version | stripe.com/docs/stripe-cli |
| VS Code / Cursor | última | - | cursor.sh / code.visualstudio.com |

Tabla maestra de tareas

ℹ Ejecutar en el orden exacto. Cada tarea tiene un ID para referencias cruzadas.

| ID | Área | Tarea | Depende | Tiempo | Estado |
| --- | --- | --- | --- | --- | --- |
| T01 | Git | Verificar repo y configurar branches | — | 15 min | ✅ obligatorio |
| T02 | Git | Configurar .gitignore y commit inicial | T01 | 10 min | ✅ obligatorio |
| T03 | Node/Next | Verificar entorno local Next.js | T01 | 15 min | ✅ obligatorio |
| T04 | Supabase | Verificar proyecto activo en Supabase | T03 | 10 min | ✅ obligatorio |
| T05 | Supabase | Instalar Supabase CLI y linkear proyecto | T04 | 15 min | ✅ obligatorio |
| T06 | Supabase | Ejecutar migraciones SQL — Tablas | T05 | 45 min | ✅ obligatorio |
| T07 | Supabase | Ejecutar migraciones SQL — Triggers | T06 | 20 min | ✅ obligatorio |
| T08 | Supabase | Ejecutar migraciones SQL — Índices + Vistas | T07 | 15 min | ✅ obligatorio |
| T09 | Supabase | Configurar RLS en todas las tablas | T08 | 30 min | ✅ obligatorio |
| T10 | Supabase | Configurar Auth (email/plantillas) | T09 | 20 min | ✅ obligatorio |
| T11 | Supabase | Crear 7 buckets de Storage + políticas | T10 | 20 min | ✅ obligatorio |
| T12 | Supabase | Generar tipos TypeScript | T11 | 10 min | ✅ obligatorio |
| T13 | Stripe | Crear productos y precios Live | T04 | 20 min | ✅ obligatorio |
| T14 | Stripe | Verificar webhook + añadir eventos | T13 | 15 min | ✅ obligatorio |
| T15 | Stripe | Activar Customer Portal | T14 | 10 min | ✅ obligatorio |
| T16 | Vercel | Conectar dominio Arsys → Vercel | T04 | 30 min | ✅ obligatorio |
| T17 | Vercel | Configurar variables de entorno en Vercel | T12,T15 | 15 min | ✅ obligatorio |
| T18 | Vercel | Verificar preview deploy en rama develop | T17 | 15 min | ✅ obligatorio |
| T19 | Local | .env.local completo y verificado | T12,T15 | 10 min | ✅ obligatorio |
| T20 | Validación | Smoke test completo Fase 0 | T19 | 30 min | ✅ obligatorio |

Tiempo total estimado: 5,5 horas en un único día de trabajo concentrado.

1. Repositorio Git y estrategia de ramas

T01 — Verificar repo y configurar branches

bash

# Verificar que estás en el repo correcto

git remote -v

# Resultado esperado:

# origin  https://github.com/infoobrasdeteatro-byte/obrasdeteatro.git

# Crear rama develop si no existe

git checkout -b develop

git push -u origin develop

# Proteger main (hacer en GitHub → Settings → Branches)

# Regla: require pull request before merging

# Regla: require 1 approving review

Resultado esperado:

Dos ramas activas: main (producción) y develop (staging). main protegida contra push directo.

T02 — .gitignore y commit inicial

bash

# .gitignore mínimo obligatorio

.env

.env.local

.env.*.local

node_modules/

.next/

out/

supabase/.branches

supabase/migrations/*.sql  # solo si ya existen y no quieres versionar

# Commit inicial

git add .gitignore

git commit -m "chore: configurar .gitignore"

git push origin develop

⚠ Nunca commitear .env.local ni ningún archivo con credenciales. Verificar antes de cada push.

Estrategia de ramas

| Rama | Entorno | Desplegada en | Regla |
| --- | --- | --- | --- |
| main | Producción | Vercel → www.obrasdeteatro.com | Solo merge desde develop via PR |
| develop | Staging | Vercel → preview URL | Merge desde feature/* via PR |
| feature/xxx | Local | localhost:3000 | Una rama por funcionalidad |
| hotfix/xxx | — | — | Solo para bugs críticos en producción |

2. Entorno de desarrollo local

T03 — Verificar Next.js arranca sin errores

bash

# En la raíz del proyecto

npm install

npm run dev

# Resultado esperado:

# ▲ Next.js 14.x

# - Local: http://localhost:3000

# ✓ Ready in Xs

ℹ Si aparece error de módulos faltantes, revisar package.json y ejecutar npm install de nuevo.

3. Supabase — CLI, migraciones y configuración

T04 — Verificar proyecto Supabase activo

bash

# Login en Supabase CLI

supabase login

# Listar proyectos

supabase projects list

# Resultado esperado:

#  ID                    NAME                 REGION      STATUS

#  pnsirwtiiurczjwrayza  obrasdeteatro        eu-west-1   ACTIVE_HEALTHY

T05 — Linkear proyecto y preparar migraciones

bash

# Inicializar Supabase en el proyecto (si no existe carpeta supabase/)

supabase init

# Linkear con el proyecto remoto

supabase link --project-ref pnsirwtiiurczjwrayza

# Verificar conexión

supabase status

# Crear carpeta de migraciones

mkdir -p supabase/migrations

T06 — Migraciones SQL: tablas completas (v1.2)

⚠ Guardar como: supabase/migrations/001_tables.sql — ejecutar con: supabase db push

001_tables.sql

sql

-- ============================================================

-- OBRASDETEATRO.COM — Migración 001: Tablas

-- Basado en ARQUITECTURA_BD_SUPABASE_v1.2

-- ============================================================

-- Extensiones necesarias

CREATE EXTENSION IF NOT EXISTS "uuid-ossp";

CREATE EXTENSION IF NOT EXISTS pg_trgm; -- para búsqueda full-text

-- ── profiles ──────────────────────────────────────────────

-- Perfil principal del usuario (1:1 con auth.users)

CREATE TABLE IF NOT EXISTS profiles (

id              uuid PRIMARY KEY DEFAULT gen_random_uuid(),

user_id         uuid REFERENCES auth.users(id) ON DELETE CASCADE NOT NULL UNIQUE,

username        text UNIQUE NOT NULL,

slug            text UNIQUE NOT NULL,

full_name       text NOT NULL,

bio             text,

avatar_url      text,

website         text,

location        text,

is_verified     boolean DEFAULT false,

is_premium      boolean DEFAULT false,

plan            text DEFAULT 'free',

stripe_customer_id text UNIQUE,

deleted_at      timestamptz,

created_at      timestamptz DEFAULT now(),

updated_at      timestamptz DEFAULT now()

);

-- ── profile_roles ──────────────────────────────────────────

-- Roles múltiples por perfil

CREATE TABLE IF NOT EXISTS profile_roles (

id          uuid PRIMARY KEY DEFAULT gen_random_uuid(),

profile_id  uuid REFERENCES profiles(id) ON DELETE CASCADE NOT NULL,

role        text NOT NULL,

is_primary  boolean DEFAULT false,

created_at  timestamptz DEFAULT now(),

CONSTRAINT valid_role CHECK (role IN (

'actor','director','dramaturgo','company',

'producer','theater','festival','school','admin'

))

);

-- ── subscriptions ─────────────────────────────────────────

-- Suscripciones Stripe

CREATE TABLE IF NOT EXISTS subscriptions (

id                      uuid PRIMARY KEY DEFAULT gen_random_uuid(),

profile_id              uuid REFERENCES profiles(id) ON DELETE CASCADE NOT NULL,

stripe_subscription_id  text UNIQUE NOT NULL,

plan                    text NOT NULL,

status                  text NOT NULL,

current_period_start    timestamptz,

current_period_end      timestamptz,

cancel_at_period_end    boolean DEFAULT false,

created_at              timestamptz DEFAULT now(),

updated_at              timestamptz DEFAULT now()

);

-- ── works ─────────────────────────────────────────────────

-- Obras teatrales

CREATE TABLE IF NOT EXISTS works (

id            uuid PRIMARY KEY DEFAULT gen_random_uuid(),

profile_id    uuid REFERENCES profiles(id) ON DELETE CASCADE NOT NULL,

title         text NOT NULL,

slug          text UNIQUE NOT NULL,

genre         text,

synopsis      text,

language      text DEFAULT 'es',

duration_min  integer,

min_cast      integer,

max_cast      integer,

year          integer,

cover_url     text,

rights_type   text NOT NULL DEFAULT 'copyrighted',

rights_holder text,

is_published  boolean DEFAULT false,

is_featured   boolean DEFAULT false,

price         numeric(10,2) DEFAULT 0,

tags          text[],

deleted_at    timestamptz,

created_at    timestamptz DEFAULT now(),

updated_at    timestamptz DEFAULT now(),

CONSTRAINT valid_rights CHECK (rights_type IN ('public_domain','copyrighted','licensed'))

);

-- ── work_files ────────────────────────────────────────────

CREATE TABLE IF NOT EXISTS work_files (

id          uuid PRIMARY KEY DEFAULT gen_random_uuid(),

work_id     uuid REFERENCES works(id) ON DELETE CASCADE NOT NULL,

file_url    text NOT NULL,

file_type   text NOT NULL,

label       text,

is_public   boolean DEFAULT false,

created_at  timestamptz DEFAULT now()

);

-- ── work_rights_requests ──────────────────────────────────

CREATE TABLE IF NOT EXISTS work_rights_requests (

id            uuid PRIMARY KEY DEFAULT gen_random_uuid(),

work_id       uuid REFERENCES works(id) ON DELETE CASCADE NOT NULL,

requester_id  uuid REFERENCES profiles(id) ON DELETE CASCADE NOT NULL,

status        text DEFAULT 'pending',

message       text,

response      text,

created_at    timestamptz DEFAULT now(),

updated_at    timestamptz DEFAULT now()

);

-- ── castings ──────────────────────────────────────────────

CREATE TABLE IF NOT EXISTS castings (

id            uuid PRIMARY KEY DEFAULT gen_random_uuid(),

profile_id    uuid REFERENCES profiles(id) ON DELETE CASCADE NOT NULL,

title         text NOT NULL,

slug          text UNIQUE NOT NULL,

description   text,

roles_needed  text[],

location      text,

deadline      timestamptz,

is_paid       boolean DEFAULT false,

is_published  boolean DEFAULT false,

is_featured   boolean DEFAULT false,

deleted_at    timestamptz,

created_at    timestamptz DEFAULT now(),

updated_at    timestamptz DEFAULT now()

);

-- ── casting_applications ──────────────────────────────────

CREATE TABLE IF NOT EXISTS casting_applications (

id            uuid PRIMARY KEY DEFAULT gen_random_uuid(),

casting_id    uuid REFERENCES castings(id) ON DELETE CASCADE NOT NULL,

profile_id    uuid REFERENCES profiles(id) ON DELETE CASCADE NOT NULL,

cover_letter  text,

cv_url        text,

status        text DEFAULT 'pending',

created_at    timestamptz DEFAULT now()

);

-- ── calls ─────────────────────────────────────────────────

CREATE TABLE IF NOT EXISTS calls (

id            uuid PRIMARY KEY DEFAULT gen_random_uuid(),

profile_id    uuid REFERENCES profiles(id) ON DELETE CASCADE NOT NULL,

title         text NOT NULL,

slug          text UNIQUE NOT NULL,

description   text,

category      text,

location      text,

deadline      timestamptz,

prize         text,

is_published  boolean DEFAULT false,

is_featured   boolean DEFAULT false,

deleted_at    timestamptz,

created_at    timestamptz DEFAULT now(),

updated_at    timestamptz DEFAULT now()

);

-- ── events ────────────────────────────────────────────────

CREATE TABLE IF NOT EXISTS events (

id            uuid PRIMARY KEY DEFAULT gen_random_uuid(),

profile_id    uuid REFERENCES profiles(id) ON DELETE CASCADE NOT NULL,

title         text NOT NULL,

slug          text UNIQUE NOT NULL,

description   text,

venue         text,

location      text,

start_date    timestamptz NOT NULL,

end_date      timestamptz,

cover_url     text,

is_published  boolean DEFAULT false,

is_featured   boolean DEFAULT false,

deleted_at    timestamptz,

created_at    timestamptz DEFAULT now(),

updated_at    timestamptz DEFAULT now()

);

-- ── tickets ───────────────────────────────────────────────

CREATE TABLE IF NOT EXISTS tickets (

id         uuid PRIMARY KEY DEFAULT gen_random_uuid(),

event_id   uuid REFERENCES events(id) ON DELETE CASCADE NOT NULL,

label      text NOT NULL,

price      numeric(10,2) NOT NULL,

quantity   integer NOT NULL,

sold       integer DEFAULT 0,

remaining  integer GENERATED ALWAYS AS (quantity - sold) STORED,

is_active  boolean DEFAULT true,

created_at timestamptz DEFAULT now()

);

-- ── ticket_orders ─────────────────────────────────────────

CREATE TABLE IF NOT EXISTS ticket_orders (

id                 uuid PRIMARY KEY DEFAULT gen_random_uuid(),

ticket_id          uuid REFERENCES tickets(id) ON DELETE RESTRICT NOT NULL,

buyer_id           uuid REFERENCES profiles(id) ON DELETE CASCADE NOT NULL,

quantity           integer NOT NULL DEFAULT 1,

total_amount       numeric(10,2) NOT NULL,

stripe_session_id  text UNIQUE,

status             text DEFAULT 'pending',

created_at         timestamptz DEFAULT now(),

updated_at         timestamptz DEFAULT now()

);

-- ── conversations ─────────────────────────────────────────

-- Un único hilo por par de usuarios (UNIQUE constraint)

CREATE TABLE IF NOT EXISTS conversations (

id               uuid PRIMARY KEY DEFAULT gen_random_uuid(),

participant_a    uuid REFERENCES profiles(id) ON DELETE CASCADE NOT NULL,

participant_b    uuid REFERENCES profiles(id) ON DELETE CASCADE NOT NULL,

last_message_at  timestamptz DEFAULT now(),

created_at       timestamptz DEFAULT now()

);

-- ── messages ──────────────────────────────────────────────

CREATE TABLE IF NOT EXISTS messages (

id               uuid PRIMARY KEY DEFAULT gen_random_uuid(),

conversation_id  uuid REFERENCES conversations(id) ON DELETE CASCADE NOT NULL,

sender_id        uuid REFERENCES profiles(id) ON DELETE CASCADE NOT NULL,

content          text NOT NULL,

is_read          boolean DEFAULT false,

created_at       timestamptz DEFAULT now()

);

-- ── reports ───────────────────────────────────────────────

CREATE TABLE IF NOT EXISTS reports (

id           uuid PRIMARY KEY DEFAULT gen_random_uuid(),

reporter_id  uuid REFERENCES profiles(id) ON DELETE CASCADE NOT NULL,

target_type  text NOT NULL,

target_id    uuid NOT NULL,

reason       text NOT NULL,

description  text,

status       text DEFAULT 'open',

admin_notes  text,

created_at   timestamptz DEFAULT now(),

updated_at   timestamptz DEFAULT now()

);

-- ── verification_requests ─────────────────────────────────

-- SIN UNIQUE en profile_id: permite reenvíos tras rechazo

CREATE TABLE IF NOT EXISTS verification_requests (

id            uuid PRIMARY KEY DEFAULT gen_random_uuid(),

profile_id    uuid REFERENCES profiles(id) ON DELETE CASCADE NOT NULL,

document_url  text,

notes         text,

status        text DEFAULT 'pending',

reviewed_by   uuid REFERENCES profiles(id) ON DELETE SET NULL,

reviewed_at   timestamptz,

created_at    timestamptz DEFAULT now()

);

-- ── ai_requests ───────────────────────────────────────────

CREATE TABLE IF NOT EXISTS ai_requests (

id          uuid PRIMARY KEY DEFAULT gen_random_uuid(),

profile_id  uuid REFERENCES profiles(id) ON DELETE CASCADE NOT NULL,

type        text NOT NULL,

input       text NOT NULL,

output      text,

tokens_used integer,

created_at  timestamptz DEFAULT now()

);

-- ── notifications ─────────────────────────────────────────

CREATE TABLE IF NOT EXISTS notifications (

id              uuid PRIMARY KEY DEFAULT gen_random_uuid(),

profile_id      uuid REFERENCES profiles(id) ON DELETE CASCADE NOT NULL,

type            text NOT NULL,

title           text NOT NULL,

message         text NOT NULL,

reference_type  text,

reference_id    uuid,

is_read         boolean DEFAULT false,

created_at      timestamptz DEFAULT now()

);

-- ── audit_logs ────────────────────────────────────────────

-- Registro inmutable: nunca UPDATE ni DELETE

CREATE TABLE IF NOT EXISTS audit_logs (

id           uuid PRIMARY KEY DEFAULT gen_random_uuid(),

actor_id     uuid REFERENCES profiles(id) ON DELETE SET NULL,

action       text NOT NULL,

target_type  text,

target_id    uuid,

metadata     jsonb DEFAULT '{}',

ip_address   text,

created_at   timestamptz DEFAULT now()

);

T07 — Migraciones SQL: triggers y funciones

⚠ Guardar como: supabase/migrations/002_triggers.sql

sql

-- ============================================================

-- OBRASDETEATRO.COM — Migración 002: Triggers y funciones

-- ============================================================

-- T1: updated_at automático

CREATE OR REPLACE FUNCTION update_updated_at()

RETURNS TRIGGER LANGUAGE plpgsql AS $$

BEGIN NEW.updated_at = now(); RETURN NEW; END; $$;

CREATE TRIGGER trg_profiles_updated_at BEFORE UPDATE ON profiles FOR EACH ROW EXECUTE PROCEDURE update_updated_at();

CREATE TRIGGER trg_works_updated_at BEFORE UPDATE ON works FOR EACH ROW EXECUTE PROCEDURE update_updated_at();

CREATE TRIGGER trg_castings_updated_at BEFORE UPDATE ON castings FOR EACH ROW EXECUTE PROCEDURE update_updated_at();

CREATE TRIGGER trg_calls_updated_at BEFORE UPDATE ON calls FOR EACH ROW EXECUTE PROCEDURE update_updated_at();

CREATE TRIGGER trg_events_updated_at BEFORE UPDATE ON events FOR EACH ROW EXECUTE PROCEDURE update_updated_at();

CREATE TRIGGER trg_subscriptions_updated_at BEFORE UPDATE ON subscriptions FOR EACH ROW EXECUTE PROCEDURE update_updated_at();

CREATE TRIGGER trg_ticket_orders_updated_at BEFORE UPDATE ON ticket_orders FOR EACH ROW EXECUTE PROCEDURE update_updated_at();

CREATE TRIGGER trg_work_rights_updated_at BEFORE UPDATE ON work_rights_requests FOR EACH ROW EXECUTE PROCEDURE update_updated_at();

CREATE TRIGGER trg_reports_updated_at BEFORE UPDATE ON reports FOR EACH ROW EXECUTE PROCEDURE update_updated_at();

-- T2: crear perfil al registrarse en auth.users

CREATE OR REPLACE FUNCTION handle_new_user()

RETURNS TRIGGER LANGUAGE plpgsql SECURITY DEFINER AS $$

DECLARE

v_username text;

v_slug     text;

BEGIN

v_username := COALESCE(NEW.raw_user_meta_data->>'username', split_part(NEW.email,'@',1));

v_slug     := lower(regexp_replace(v_username, '[^a-zA-Z0-9]+', '-', 'g'));

INSERT INTO profiles (user_id, full_name, username, slug)

VALUES (

NEW.id,

COALESCE(NEW.raw_user_meta_data->>'full_name', v_username),

v_username,

v_slug

);

RETURN NEW;

END; $$;

CREATE TRIGGER trg_on_auth_user_created

AFTER INSERT ON auth.users

FOR EACH ROW EXECUTE PROCEDURE handle_new_user();

-- T3: auto_slug para works, castings, calls, events

CREATE OR REPLACE FUNCTION auto_slug()

RETURNS TRIGGER LANGUAGE plpgsql AS $$

DECLARE v_base text; v_slug text; v_count int;

BEGIN

IF NEW.slug IS NULL OR NEW.slug = '' THEN

v_base := lower(regexp_replace(NEW.title, '[^a-zA-Z0-9]+', '-', 'g'));

v_slug := v_base; v_count := 0;

LOOP

EXIT WHEN NOT EXISTS (SELECT 1 FROM works WHERE slug = v_slug AND id != COALESCE(NEW.id, gen_random_uuid()));

v_count := v_count + 1;

v_slug := v_base || '-' || v_count;

END LOOP;

NEW.slug := v_slug;

END IF;

RETURN NEW;

END; $$;

CREATE TRIGGER trg_works_auto_slug BEFORE INSERT OR UPDATE ON works FOR EACH ROW EXECUTE PROCEDURE auto_slug();

CREATE TRIGGER trg_castings_auto_slug BEFORE INSERT OR UPDATE ON castings FOR EACH ROW EXECUTE PROCEDURE auto_slug();

CREATE TRIGGER trg_calls_auto_slug BEFORE INSERT OR UPDATE ON calls FOR EACH ROW EXECUTE PROCEDURE auto_slug();

CREATE TRIGGER trg_events_auto_slug BEFORE INSERT OR UPDATE ON events FOR EACH ROW EXECUTE PROCEDURE auto_slug();

-- T4: actualizar last_message_at en conversations

CREATE OR REPLACE FUNCTION update_conversation_timestamp()

RETURNS TRIGGER LANGUAGE plpgsql AS $$

BEGIN

UPDATE conversations SET last_message_at = now() WHERE id = NEW.conversation_id;

RETURN NEW;

END; $$;

CREATE TRIGGER trg_messages_update_conversation

AFTER INSERT ON messages FOR EACH ROW EXECUTE PROCEDURE update_conversation_timestamp();

-- T5: actualizar entradas vendidas

CREATE OR REPLACE FUNCTION update_tickets_sold()

RETURNS TRIGGER LANGUAGE plpgsql AS $$

BEGIN

IF NEW.status = 'paid' AND OLD.status != 'paid' THEN

UPDATE tickets SET sold = sold + NEW.quantity WHERE id = NEW.ticket_id;

END IF;

RETURN NEW;

END; $$;

CREATE TRIGGER trg_ticket_orders_sold

AFTER UPDATE ON ticket_orders FOR EACH ROW EXECUTE PROCEDURE update_tickets_sold();

-- T6: sincronizar plan con Stripe

CREATE OR REPLACE FUNCTION sync_profile_plan()

RETURNS TRIGGER LANGUAGE plpgsql AS $$

BEGIN

IF NEW.status = 'active' THEN

UPDATE profiles SET plan = NEW.plan, is_premium = true WHERE id = NEW.profile_id;

ELSIF NEW.status IN ('cancelled','past_due') THEN

UPDATE profiles SET plan = 'free', is_premium = false WHERE id = NEW.profile_id;

END IF;

RETURN NEW;

END; $$;

CREATE TRIGGER trg_subscriptions_sync_plan

AFTER INSERT OR UPDATE ON subscriptions FOR EACH ROW EXECUTE PROCEDURE sync_profile_plan();

-- T7: notificación automática al recibir mensaje

CREATE OR REPLACE FUNCTION notify_on_message()

RETURNS TRIGGER LANGUAGE plpgsql SECURITY DEFINER AS $$

DECLARE v_receiver uuid;

BEGIN

SELECT CASE WHEN participant_a = NEW.sender_id THEN participant_b ELSE participant_a END

INTO v_receiver FROM conversations WHERE id = NEW.conversation_id;

INSERT INTO notifications (profile_id, type, title, message, reference_type, reference_id)

VALUES (v_receiver,'message_received','Nuevo mensaje','Has recibido un mensaje.',

'conversation', NEW.conversation_id);

RETURN NEW;

END; $$;

CREATE TRIGGER trg_message_notification

AFTER INSERT ON messages FOR EACH ROW EXECUTE PROCEDURE notify_on_message();

-- T8: audit log al verificar perfil

CREATE OR REPLACE FUNCTION audit_verification()

RETURNS TRIGGER LANGUAGE plpgsql SECURITY DEFINER AS $$

BEGIN

IF NEW.status != OLD.status AND NEW.status IN ('approved','rejected') THEN

INSERT INTO audit_logs (actor_id, action, target_type, target_id, metadata)

VALUES (NEW.reviewed_by, 'profile_' || NEW.status, 'verification_request', NEW.id,

jsonb_build_object('profile_id', NEW.profile_id, 'previous_status', OLD.status));

END IF;

RETURN NEW;

END; $$;

CREATE TRIGGER trg_audit_verification

AFTER UPDATE ON verification_requests FOR EACH ROW EXECUTE PROCEDURE audit_verification();

T08 — Migraciones SQL: índices, vistas y constraints

⚠ Guardar como: supabase/migrations/003_indexes_views.sql

sql

-- ============================================================

-- OBRASDETEATRO.COM — Migración 003: Índices, vistas y constraints

-- ============================================================

-- UNIQUE constraint: un único hilo de conversación por par

CREATE UNIQUE INDEX idx_conversations_unique_pair

ON conversations(least(participant_a::text, participant_b::text),

greatest(participant_a::text, participant_b::text));

-- Índices de rendimiento

CREATE INDEX idx_works_profile ON works(profile_id);

CREATE INDEX idx_works_active ON works(is_published, deleted_at) WHERE is_published = true AND deleted_at IS NULL;

CREATE INDEX idx_works_rights ON works(rights_type);

CREATE INDEX idx_profile_roles_profile ON profile_roles(profile_id);

CREATE INDEX idx_profile_roles_role ON profile_roles(role);

CREATE INDEX idx_castings_active ON castings(is_published, deadline, deleted_at) WHERE is_published = true AND deleted_at IS NULL;

CREATE INDEX idx_casting_apps ON casting_applications(casting_id);

CREATE INDEX idx_conversations_a ON conversations(participant_a, last_message_at DESC);

CREATE INDEX idx_conversations_b ON conversations(participant_b, last_message_at DESC);

CREATE INDEX idx_messages_conv ON messages(conversation_id, created_at ASC);

CREATE INDEX idx_messages_unread ON messages(conversation_id) WHERE is_read = false;

CREATE INDEX idx_ticket_orders_buyer ON ticket_orders(buyer_id, created_at DESC);

CREATE INDEX idx_events_active ON events(start_date, deleted_at) WHERE is_published = true AND deleted_at IS NULL;

CREATE INDEX idx_verification_pending ON verification_requests(status, profile_id) WHERE status = 'pending';

CREATE INDEX idx_notifications_unread ON notifications(profile_id, created_at DESC) WHERE is_read = false;

CREATE INDEX idx_notifications_profile ON notifications(profile_id, created_at DESC);

CREATE INDEX idx_audit_actor ON audit_logs(actor_id, created_at DESC);

CREATE INDEX idx_audit_target ON audit_logs(target_type, target_id);

CREATE INDEX idx_ai_requests_profile ON ai_requests(profile_id, created_at DESC);

-- Full-text search para buscador

CREATE INDEX idx_works_fts ON works USING gin(to_tsvector('spanish', title || ' ' || COALESCE(synopsis,'')));

CREATE INDEX idx_castings_fts ON castings USING gin(to_tsvector('spanish', title || ' ' || COALESCE(description,'')));

CREATE INDEX idx_calls_fts ON calls USING gin(to_tsvector('spanish', title || ' ' || COALESCE(description,'')));

CREATE INDEX idx_profiles_fts ON profiles USING gin(to_tsvector('spanish', full_name || ' ' || COALESCE(bio,'')));

-- Vista: perfiles públicos con roles

CREATE OR REPLACE VIEW public_profiles AS

SELECT p.id, p.username, p.slug, p.full_name, p.bio,

p.avatar_url, p.location, p.is_verified, p.plan,

ARRAY_AGG(pr.role ORDER BY pr.is_primary DESC) AS roles

FROM profiles p

LEFT JOIN profile_roles pr ON pr.profile_id = p.id

WHERE p.username IS NOT NULL AND p.deleted_at IS NULL

GROUP BY p.id;

-- Vista: obras publicadas

CREATE OR REPLACE VIEW published_works AS

SELECT w.*, p.username, p.full_name AS author_name,

p.avatar_url AS author_avatar, p.is_verified AS author_verified

FROM works w JOIN profiles p ON w.profile_id = p.id

WHERE w.is_published = true AND w.deleted_at IS NULL;

-- Vista: castings activos

CREATE OR REPLACE VIEW active_castings AS

SELECT c.*, p.username, p.full_name AS organizer_name

FROM castings c JOIN profiles p ON c.profile_id = p.id

WHERE c.is_published = true AND c.deleted_at IS NULL

AND (c.deadline IS NULL OR c.deadline > now());

-- Vista: eventos próximos con entradas disponibles

CREATE OR REPLACE VIEW upcoming_events AS

SELECT e.*, p.username, p.full_name AS organizer_name,

COALESCE(SUM(t.remaining), 0) AS tickets_available

FROM events e JOIN profiles p ON e.profile_id = p.id

LEFT JOIN tickets t ON t.event_id = e.id AND t.is_active = true

WHERE e.is_published = true AND e.deleted_at IS NULL AND e.start_date > now()

GROUP BY e.id, p.username, p.full_name;

-- Vista: bandeja de entrada (inbox)

CREATE OR REPLACE VIEW inbox AS

SELECT c.id AS conversation_id, c.last_message_at,

CASE WHEN c.participant_a = auth.uid() THEN c.participant_b ELSE c.participant_a END AS other_id,

m.content AS last_message, m.is_read

FROM conversations c

JOIN LATERAL (

SELECT content, is_read FROM messages WHERE conversation_id = c.id

ORDER BY created_at DESC LIMIT 1) m ON true

WHERE c.participant_a = auth.uid() OR c.participant_b = auth.uid()

ORDER BY c.last_message_at DESC;

-- Vista: resumen notificaciones

CREATE OR REPLACE VIEW notification_summary AS

SELECT profile_id,

COUNT(*) FILTER (WHERE is_read = false) AS unread_count,

COUNT(*) AS total_count

FROM notifications GROUP BY profile_id;

4. Row Level Security (RLS)

⚠ Guardar como: supabase/migrations/004_rls.sql

sql

-- ============================================================

-- OBRASDETEATRO.COM — Migración 004: RLS Policies

-- ============================================================

-- Habilitar RLS en todas las tablas

ALTER TABLE profiles ENABLE ROW LEVEL SECURITY;

ALTER TABLE profile_roles ENABLE ROW LEVEL SECURITY;

ALTER TABLE subscriptions ENABLE ROW LEVEL SECURITY;

ALTER TABLE works ENABLE ROW LEVEL SECURITY;

ALTER TABLE work_files ENABLE ROW LEVEL SECURITY;

ALTER TABLE work_rights_requests ENABLE ROW LEVEL SECURITY;

ALTER TABLE castings ENABLE ROW LEVEL SECURITY;

ALTER TABLE casting_applications ENABLE ROW LEVEL SECURITY;

ALTER TABLE calls ENABLE ROW LEVEL SECURITY;

ALTER TABLE events ENABLE ROW LEVEL SECURITY;

ALTER TABLE tickets ENABLE ROW LEVEL SECURITY;

ALTER TABLE ticket_orders ENABLE ROW LEVEL SECURITY;

ALTER TABLE conversations ENABLE ROW LEVEL SECURITY;

ALTER TABLE messages ENABLE ROW LEVEL SECURITY;

ALTER TABLE reports ENABLE ROW LEVEL SECURITY;

ALTER TABLE verification_requests ENABLE ROW LEVEL SECURITY;

ALTER TABLE ai_requests ENABLE ROW LEVEL SECURITY;

ALTER TABLE notifications ENABLE ROW LEVEL SECURITY;

ALTER TABLE audit_logs ENABLE ROW LEVEL SECURITY;

-- ── PROFILES ──────────────────────────────────────────────

CREATE POLICY "profiles_select_public" ON profiles FOR SELECT USING (deleted_at IS NULL);

CREATE POLICY "profiles_insert_own" ON profiles FOR INSERT WITH CHECK (auth.uid() = user_id);

CREATE POLICY "profiles_update_own" ON profiles FOR UPDATE USING (auth.uid() = user_id);

-- ── PROFILE_ROLES ─────────────────────────────────────────

CREATE POLICY "profile_roles_select" ON profile_roles FOR SELECT USING (true);

CREATE POLICY "profile_roles_insert_own" ON profile_roles FOR INSERT

WITH CHECK (auth.uid() = (SELECT user_id FROM profiles WHERE id = profile_id));

CREATE POLICY "profile_roles_update_own" ON profile_roles FOR UPDATE

USING (auth.uid() = (SELECT user_id FROM profiles WHERE id = profile_id));

CREATE POLICY "profile_roles_delete_own" ON profile_roles FOR DELETE

USING (auth.uid() = (SELECT user_id FROM profiles WHERE id = profile_id));

-- ── WORKS ─────────────────────────────────────────────────

CREATE POLICY "works_select_public" ON works FOR SELECT

USING ((is_published = true AND deleted_at IS NULL)

OR auth.uid() = (SELECT user_id FROM profiles WHERE id = profile_id));

CREATE POLICY "works_insert_own" ON works FOR INSERT

WITH CHECK (auth.uid() = (SELECT user_id FROM profiles WHERE id = profile_id));

CREATE POLICY "works_update_own" ON works FOR UPDATE

USING (auth.uid() = (SELECT user_id FROM profiles WHERE id = profile_id));

CREATE POLICY "works_delete_own" ON works FOR DELETE

USING (auth.uid() = (SELECT user_id FROM profiles WHERE id = profile_id));

-- ── CASTINGS ──────────────────────────────────────────────

CREATE POLICY "castings_select_public" ON castings FOR SELECT

USING ((is_published = true AND deleted_at IS NULL)

OR auth.uid() = (SELECT user_id FROM profiles WHERE id = profile_id));

CREATE POLICY "castings_insert_own" ON castings FOR INSERT

WITH CHECK (auth.uid() = (SELECT user_id FROM profiles WHERE id = profile_id));

CREATE POLICY "castings_update_own" ON castings FOR UPDATE

USING (auth.uid() = (SELECT user_id FROM profiles WHERE id = profile_id));

-- ── CALLS ─────────────────────────────────────────────────

CREATE POLICY "calls_select_public" ON calls FOR SELECT

USING ((is_published = true AND deleted_at IS NULL)

OR auth.uid() = (SELECT user_id FROM profiles WHERE id = profile_id));

CREATE POLICY "calls_insert_own" ON calls FOR INSERT

WITH CHECK (auth.uid() = (SELECT user_id FROM profiles WHERE id = profile_id));

CREATE POLICY "calls_update_own" ON calls FOR UPDATE

USING (auth.uid() = (SELECT user_id FROM profiles WHERE id = profile_id));

-- ── EVENTS ────────────────────────────────────────────────

CREATE POLICY "events_select_public" ON events FOR SELECT

USING ((is_published = true AND deleted_at IS NULL)

OR auth.uid() = (SELECT user_id FROM profiles WHERE id = profile_id));

CREATE POLICY "events_insert_own" ON events FOR INSERT

WITH CHECK (auth.uid() = (SELECT user_id FROM profiles WHERE id = profile_id));

CREATE POLICY "events_update_own" ON events FOR UPDATE

USING (auth.uid() = (SELECT user_id FROM profiles WHERE id = profile_id));

-- ── CONVERSATIONS ─────────────────────────────────────────

CREATE POLICY "conversations_select_participant" ON conversations FOR SELECT

USING (auth.uid() = (SELECT user_id FROM profiles WHERE id = participant_a)

OR auth.uid() = (SELECT user_id FROM profiles WHERE id = participant_b));

CREATE POLICY "conversations_insert_auth" ON conversations FOR INSERT

WITH CHECK (auth.uid() IS NOT NULL);

-- ── MESSAGES ──────────────────────────────────────────────

CREATE POLICY "messages_select_participant" ON messages FOR SELECT

USING (EXISTS (SELECT 1 FROM conversations c

WHERE c.id = conversation_id

AND (auth.uid() = (SELECT user_id FROM profiles WHERE id = c.participant_a)

OR auth.uid() = (SELECT user_id FROM profiles WHERE id = c.participant_b))));

CREATE POLICY "messages_insert_participant" ON messages FOR INSERT

WITH CHECK (auth.uid() = (SELECT user_id FROM profiles WHERE id = sender_id));

CREATE POLICY "messages_update_read" ON messages FOR UPDATE

USING (auth.uid() IS NOT NULL);

-- ── NOTIFICATIONS ─────────────────────────────────────────

CREATE POLICY "notifications_select_own" ON notifications FOR SELECT

USING (auth.uid() = (SELECT user_id FROM profiles WHERE id = profile_id));

CREATE POLICY "notifications_update_own" ON notifications FOR UPDATE

USING (auth.uid() = (SELECT user_id FROM profiles WHERE id = profile_id));

CREATE POLICY "notifications_delete_own" ON notifications FOR DELETE

USING (auth.uid() = (SELECT user_id FROM profiles WHERE id = profile_id));

-- ── AUDIT_LOGS ────────────────────────────────────────────

-- Solo service_role puede insertar. Admins pueden leer.

CREATE POLICY "audit_logs_select_admin" ON audit_logs FOR SELECT

USING (EXISTS (SELECT 1 FROM profile_roles WHERE profile_id =

(SELECT id FROM profiles WHERE user_id = auth.uid()) AND role = 'admin'));

-- ── REPORTS ───────────────────────────────────────────────

CREATE POLICY "reports_select_admin" ON reports FOR SELECT

USING (EXISTS (SELECT 1 FROM profile_roles WHERE profile_id =

(SELECT id FROM profiles WHERE user_id = auth.uid()) AND role = 'admin'));

CREATE POLICY "reports_insert_auth" ON reports FOR INSERT

WITH CHECK (auth.uid() IS NOT NULL);

-- ── VERIFICATION_REQUESTS ─────────────────────────────────

CREATE POLICY "verification_select_own_or_admin" ON verification_requests FOR SELECT

USING (auth.uid() = (SELECT user_id FROM profiles WHERE id = profile_id)

OR EXISTS (SELECT 1 FROM profile_roles WHERE profile_id =

(SELECT id FROM profiles WHERE user_id = auth.uid()) AND role = 'admin'));

CREATE POLICY "verification_insert_auth" ON verification_requests FOR INSERT

WITH CHECK (auth.uid() IS NOT NULL);

CREATE POLICY "verification_update_admin" ON verification_requests FOR UPDATE

USING (EXISTS (SELECT 1 FROM profile_roles WHERE profile_id =

(SELECT id FROM profiles WHERE user_id = auth.uid()) AND role = 'admin'));

-- ── AI_REQUESTS ───────────────────────────────────────────

CREATE POLICY "ai_requests_select_own" ON ai_requests FOR SELECT

USING (auth.uid() = (SELECT user_id FROM profiles WHERE id = profile_id));

CREATE POLICY "ai_requests_insert_own" ON ai_requests FOR INSERT

WITH CHECK (auth.uid() = (SELECT user_id FROM profiles WHERE id = profile_id));

-- ── SUBSCRIPTIONS ─────────────────────────────────────────

CREATE POLICY "subscriptions_select_own" ON subscriptions FOR SELECT

USING (auth.uid() = (SELECT user_id FROM profiles WHERE id = profile_id));

-- ── TICKET_ORDERS ─────────────────────────────────────────

CREATE POLICY "ticket_orders_select_own" ON ticket_orders FOR SELECT

USING (auth.uid() = (SELECT user_id FROM profiles WHERE id = buyer_id));

-- ── TICKETS ───────────────────────────────────────────────

CREATE POLICY "tickets_select_public" ON tickets FOR SELECT USING (true);

CREATE POLICY "tickets_insert_owner" ON tickets FOR INSERT

WITH CHECK (auth.uid() = (SELECT user_id FROM profiles p

JOIN events e ON e.profile_id = p.id WHERE e.id = event_id LIMIT 1));

-- ── WORK_FILES ────────────────────────────────────────────

CREATE POLICY "work_files_select" ON work_files FOR SELECT

USING (is_public = true OR auth.uid() = (SELECT user_id FROM profiles p

JOIN works w ON w.profile_id = p.id WHERE w.id = work_id LIMIT 1));

CREATE POLICY "work_files_insert_own" ON work_files FOR INSERT

WITH CHECK (auth.uid() = (SELECT user_id FROM profiles p

JOIN works w ON w.profile_id = p.id WHERE w.id = work_id LIMIT 1));

-- ── CASTING_APPLICATIONS ──────────────────────────────────

CREATE POLICY "casting_apps_select" ON casting_applications FOR SELECT

USING (auth.uid() = (SELECT user_id FROM profiles WHERE id = profile_id)

OR auth.uid() = (SELECT user_id FROM profiles p JOIN castings c ON c.profile_id = p.id WHERE c.id = casting_id LIMIT 1));

CREATE POLICY "casting_apps_insert_auth" ON casting_applications FOR INSERT

WITH CHECK (auth.uid() = (SELECT user_id FROM profiles WHERE id = profile_id));

-- ── WORK_RIGHTS_REQUESTS ──────────────────────────────────

CREATE POLICY "rights_requests_select" ON work_rights_requests FOR SELECT

USING (auth.uid() = (SELECT user_id FROM profiles WHERE id = requester_id)

OR auth.uid() = (SELECT user_id FROM profiles p JOIN works w ON w.profile_id = p.id WHERE w.id = work_id LIMIT 1));

CREATE POLICY "rights_requests_insert_auth" ON work_rights_requests FOR INSERT

WITH CHECK (auth.uid() = (SELECT user_id FROM profiles WHERE id = requester_id));

CREATE POLICY "rights_requests_update_owner" ON work_rights_requests FOR UPDATE

USING (auth.uid() = (SELECT user_id FROM profiles p JOIN works w ON w.profile_id = p.id WHERE w.id = work_id LIMIT 1));

5. Supabase Auth

T10 — Configuración de Auth en Supabase Dashboard

| Ajuste | Valor | Dónde configurarlo |
| --- | --- | --- |
| Email confirmations | Enabled | Authentication → Settings |
| Secure email change | Enabled | Authentication → Settings |
| Password min length | 8 caracteres | Authentication → Settings |
| Site URL | https://www.obrasdeteatro.com | Authentication → URL Configuration |
| Redirect URLs | /verificar-email, /recuperar-contrasena | Authentication → URL Configuration |
| Email template — Confirm | Personalizar con marca ObrasDeTeatro® | Authentication → Email Templates |
| Email template — Recovery | Personalizar con marca ObrasDeTeatro® | Authentication → Email Templates |
| SMTP (opcional) | Resend o Postmark recomendados | Authentication → SMTP Settings |

ℹ El SMTP por defecto de Supabase tiene límite de 4 emails/hora. Para producción, configurar Resend (resend.com) — plan gratuito incluye 3.000 emails/mes.

6. Supabase Storage — Buckets

T11 — Crear 7 buckets con sus políticas

| Bucket | Acceso | Tamaño máx. | MIME permitidos |
| --- | --- | --- | --- |
| avatars | Público | 5 MB | image/jpeg, image/png, image/webp |
| covers | Público | 10 MB | image/jpeg, image/png, image/webp |
| work-files | Privado | 50 MB | application/pdf, image/* |
| cv-files | Privado | 20 MB | application/pdf |
| id-documents | Privado | 10 MB | image/*, application/pdf |
| event-media | Público | 25 MB | image/*, video/mp4 |
| media-portfolios | Privado | 500 MB | video/mp4, video/webm, video/quicktime |

sql

-- Crear buckets via Supabase Dashboard → Storage → New Bucket

-- O via API (ejecutar en Supabase SQL Editor):

INSERT INTO storage.buckets (id, name, public, file_size_limit, allowed_mime_types) VALUES

('avatars',          'avatars',          true,  5242880,    ARRAY['image/jpeg','image/png','image/webp']),

('covers',           'covers',           true,  10485760,   ARRAY['image/jpeg','image/png','image/webp']),

('work-files',       'work-files',       false, 52428800,   ARRAY['application/pdf','image/jpeg','image/png']),

('cv-files',         'cv-files',         false, 20971520,   ARRAY['application/pdf']),

('id-documents',     'id-documents',     false, 10485760,   ARRAY['image/jpeg','image/png','application/pdf']),

('event-media',      'event-media',      true,  26214400,   ARRAY['image/jpeg','image/png','video/mp4']),

('media-portfolios', 'media-portfolios', false, 524288000,  ARRAY['video/mp4','video/webm','video/quicktime']);

-- Política Storage: usuarios autenticados pueden subir a su propia carpeta

CREATE POLICY "avatars_upload_own" ON storage.objects FOR INSERT

WITH CHECK (bucket_id = 'avatars' AND auth.uid()::text = (storage.foldername(name))[1]);

CREATE POLICY "avatars_select_public" ON storage.objects FOR SELECT

USING (bucket_id = 'avatars');

CREATE POLICY "avatars_delete_own" ON storage.objects FOR DELETE

USING (bucket_id = 'avatars' AND auth.uid()::text = (storage.foldername(name))[1]);

7. Tipos TypeScript

T12 — Generar y mantener tipos actualizados

bash

# Generar tipos desde el proyecto Supabase

supabase gen types typescript \

--project-id pnsirwtiiurczjwrayza \

> src/types/supabase.ts

# Añadir al package.json para regenerar fácilmente:

# "db:types": "supabase gen types typescript --project-id pnsirwtiiurczjwrayza > src/types/supabase.ts"

# Resultado esperado: archivo src/types/supabase.ts con todas las tablas tipadas

ℹ Regenerar tipos después de cada migración. Commitear el archivo generado.

8. Stripe — Productos, precios y webhooks

T13 — Crear productos y precios en Stripe Live

| Producto | Price ID (guardar en .env) | Precio | Intervalo |
| --- | --- | --- | --- |
| Premium | STRIPE_PRICE_PREMIUM | €2,99 | Mensual |
| Destacado | STRIPE_PRICE_FEATURED | €6,99 | Mensual |
| Empresa | STRIPE_PRICE_COMPANY | €8,99 | Mensual |

⚠ Crear en Stripe Dashboard → Products → Add product. Guardar cada price_id en .env.local.

T14 — Verificar y completar webhook

bash

# Eventos que debe escuchar el webhook (Stripe Dashboard → Webhooks → obrasdeteatro-webhook)

checkout.session.completed

customer.subscription.created

customer.subscription.updated

customer.subscription.deleted

invoice.payment_succeeded

invoice.payment_failed

# Verificar que el endpoint existe en GitHub:

# src/app/api/webhooks/stripe/route.ts

# Estructura mínima del webhook handler:

# 1. Verificar firma: stripe.webhooks.constructEvent(body, sig, STRIPE_WEBHOOK_SECRET)

# 2. Switch por event.type

# 3. Actualizar tabla subscriptions via supabase-js con service_role

T15 — Activar Customer Portal

Stripe Dashboard → Settings → Customer portal → Activate. Configurar: cancelar suscripción, actualizar tarjeta, ver facturas.

9. Vercel — Dominio y despliegue

T16 — Conectar dominio Arsys → Vercel

| Paso | Acción | Dónde |
| --- | --- | --- |
| 1 | En Vercel: Project → Settings → Domains → Add domain: obrasdeteatro.com | Vercel Dashboard |
| 2 | Vercel muestra los DNS records (A + CNAME) | Vercel Dashboard |
| 3 | En Arsys: Zona DNS → añadir los records que indica Vercel | Arsys Panel |
| 4 | Esperar propagación DNS (entre 15 min y 24h) | — |
| 5 | Verificar: https://www.obrasdeteatro.com responde | Browser |

T17 — Variables de entorno en Vercel

| Variable | Entorno | Nota |
| --- | --- | --- |
| NEXT_PUBLIC_SUPABASE_URL | Production + Preview | Desde Supabase → Settings → API |
| NEXT_PUBLIC_SUPABASE_ANON_KEY | Production + Preview | Desde Supabase → Settings → API |
| SUPABASE_SERVICE_ROLE_KEY | Production + Preview | ⚠ Solo server-side. Nunca NEXT_PUBLIC_ |
| STRIPE_SECRET_KEY | Production + Preview | sk_live_... Nunca NEXT_PUBLIC_ |
| NEXT_PUBLIC_STRIPE_PUBLISHABLE_KEY | Production + Preview | pk_live_... |
| STRIPE_WEBHOOK_SECRET | Production + Preview | whsec_... del webhook endpoint |
| NEXT_PUBLIC_APP_URL | Production | https://www.obrasdeteatro.com |
| NEXT_PUBLIC_APP_URL | Preview | https://develop.obrasdeteatro.vercel.app |

🔴 SUPABASE_SERVICE_ROLE_KEY y STRIPE_SECRET_KEY nunca deben tener prefijo NEXT_PUBLIC_. Exponerlas en cliente es una vulnerabilidad crítica.

10. Variables de entorno locales (.env.local)

env

# ============================================================

# OBRASDETEATRO.COM — .env.local

# NUNCA commitear este archivo. Está en .gitignore.

# ============================================================

# Supabase

NEXT_PUBLIC_SUPABASE_URL=https://pnsirwtiiurczjwrayza.supabase.co

NEXT_PUBLIC_SUPABASE_ANON_KEY=<anon_key_desde_supabase_dashboard>

SUPABASE_SERVICE_ROLE_KEY=<service_role_key_desde_supabase_dashboard>

# Stripe

STRIPE_SECRET_KEY=sk_live_<tu_clave>

NEXT_PUBLIC_STRIPE_PUBLISHABLE_KEY=pk_live_<tu_clave>

STRIPE_WEBHOOK_SECRET=whsec_<tu_secreto>

STRIPE_PRICE_PREMIUM=price_<id_del_precio_premium>

STRIPE_PRICE_FEATURED=price_<id_del_precio_featured>

STRIPE_PRICE_COMPANY=price_<id_del_precio_company>

# App

NEXT_PUBLIC_APP_URL=http://localhost:3000

11. Smoke test y criterios de aceptación

T20 — Smoke test completo Fase 0

Ejecutar estos tests antes de declarar la Fase 0 completada. Si alguno falla, la Fase 0 NO está completa.

Entorno local

☐  npm run dev arranca sin errores en http://localhost:3000

☐  npm run build completa sin errores (0 errores TypeScript)

☐  .env.local está completo y todos los valores son reales (no placeholders)

☐  Conexión Supabase verificada: SELECT 1 FROM profiles devuelve resultado

☐  Triggers activos: INSERT en auth.users crea registro en profiles

☐  RLS activo: consulta anónima a profiles solo ve registros públicos

☐  Storage: los 7 buckets existen en Supabase Dashboard

☐  Tipos TypeScript generados: src/types/supabase.ts existe y no tiene errores

Stripe

☐  Los 3 productos (Premium, Destacado, Empresa) existen en Stripe Live

☐  Los 3 price_id están guardados en .env.local

☐  Webhook activo con los 6 eventos configurados

☐  stripe listen --forward-to localhost:3000/api/webhooks/stripe funciona en local

☐  Customer Portal activado en Stripe Dashboard

Git y Vercel

☐  Ramas main y develop existen en GitHub

☐  main tiene protección de rama activa

☐  Deploy en Vercel desde main sin errores

☐  Variables de entorno configuradas en Vercel (todas las de .env.local)

☐  Preview deploy desde develop funciona

☐  Dominio www.obrasdeteatro.com responde con HTTPS (o DNS en progreso)

12. Riesgos técnicos y mitigaciones

| Riesgo | Probabilidad | Impacto | Mitigación |
| --- | --- | --- | --- |
| DNS Arsys tarda >24h en propagar | Media | Bajo | Trabajar en preview URL de Vercel mientras tanto |
| slug duplicado en auto_slug trigger | Baja | Medio | La función incluye sufijo numérico automático (-2, -3…) |
| Webhook Stripe no recibe eventos en local | Alta | Bajo | Usar stripe listen CLI en desarrollo local |
| SMTP Supabase alcanza límite (4/hora) | Alta en dev | Bajo | Configurar Resend antes de fase Beta |
| Service role key expuesta en cliente | Baja | Crítico | Verificar que NINGUNA variable sin NEXT_PUBLIC_ se use en componentes cliente |
| Migraciones fallan por orden de dependencias | Media | Medio | Ejecutar en orden: 001 → 002 → 003 → 004 |
| RLS bloquea operaciones legítimas | Media | Medio | Probar con usuario anónimo, autenticado y service_role por separado |
| Tipos TypeScript desincronizados tras migración | Alta | Bajo | Ejecutar db:types después de cada migration push |

Criterios de aceptación — Fase 0 completada

⚠ La Fase 1 NO puede comenzar hasta que los 12 criterios estén verificados.

| # | Criterio | Verificación |
| --- | --- | --- |
| 1 | Repositorio GitHub con ramas main y develop | git branch -a muestra ambas |
| 2 | main protegido contra push directo | GitHub → Settings → Branches |
| 3 | npm run build sin errores | Terminal local |
| 4 | 19 tablas creadas en Supabase | Supabase Dashboard → Table Editor |
| 5 | 8 triggers activos | Supabase Dashboard → Database → Triggers |
| 6 | RLS habilitado en las 19 tablas | Supabase Dashboard → Authentication → Policies |
| 7 | 7 buckets de Storage creados | Supabase Dashboard → Storage |
| 8 | Auth configurado con email verification | Supabase Dashboard → Authentication |
| 9 | 3 productos Stripe con price_ids | Stripe Dashboard → Products |
| 10 | Webhook Stripe con 6 eventos activos | Stripe Dashboard → Webhooks |
| 11 | Variables de entorno en Vercel y .env.local | Vercel Dashboard + ls .env.local |
| 12 | Deploy producción en Vercel sin errores | Vercel Dashboard → Deployments |